## Slide 1: Drug designer database
Carlos Dominguez(Developer, Tester, everything…) Product Owner: Dr. Luis Arroyo

## Slide 2: Presentation
What’s my project about?

## Slide 3: Stories in spring 2
8 points
16 Points
8 Points
Estimated
Actual
8 points
16 points
8 points
Velocity =
48 ---- = 1.2 40
16 Points
16 points
16 Points
0 points

## Slide 4: Mingle Daily Scrum

## Slide 5: Documents
Feasibility Study & Project Plan: not need to changed
Requirement: not need to changed
Design: sequence diagram added
User Manual : features added
Installation and maintenance: added

## Slide 6: Invite Use Case

## Slide 7: Use Case
Name: 175_createUser
Participating actor: admin user
Entry condition: User is logged in the system User is in their account home page. User has admin rights
Exit condition: User invite is sent
Event flow: User click on the Manage User option on the right side menu System goes to the controller which return to the user management page User enter the email of the user to be invited User clicks the invite button. System sends an email to the user and adds the invitation to the database to later be recognized

## Slide 8: Invite new user sequence Diagram
Login()

## Slide 9: Use Case Diagram

## Slide 10: User Manual
Login feature explained for admins.
Add delete logged in user feature explained
Add, delete, modify users for admins explained.

## Slide 11: BurnDown Chart
All story points were finished

## Slide 12: Retrospectives
Start:
need to write in words what I am going to do before doing it
Stop
need to spend less time into re-factoring and more time into coding other features

## Slide 13: Retrospective
Continue
need to continue using the concept where there is a universal controller and add on on to it This serves for organization and structural purposes
More of
- breaking the story points into smaller tasks
- testing
Documentation

## Slide 14: Retrospective
Less of: time in refactoring
What puzzles us? need to implement better time stimation

## Slide 15: Current Sprint

## Slide 16: DEMO