## Slide 1: Drug designer database
Carlos Dominguez(Developer, Tester, everything…) Product Owner: Dr. Luis Arroyo

## Slide 2: Stories in spring 2
8 points
16 Points
8 Points
Estimated
Actual
8 points
16 points
0 points
Velocity =
40 ---- = 1 40
16 Points
16 points
16 Points
0 points

## Slide 3: Mingle Daily Scrum
Sprint Planning: 4hrs
GUI: 4hrs
Mocked up = functional graphical user interface
Gui: 2hrs Database: 3hrs

## Slide 4: Mingle Daily Scrum
GUI: 3hrs Database: 2 hrs
GUI: 3hrs Authentication: 2hrs Meeting with client 1hr

## Slide 5: Mingle Daily Scrum
Auth : 4hrs Gui: 1hr
Auth : 3hrs Gui : 3hrs
Auth: 2hrs GUI: 2hrs

## Slide 6: Mingle Daily Scrum
Auth: 2hrs GUI: 2hrs
GUI: 1hr Test: 2hrs Meet with Client: 1hr

## Slide 7: Documents
Feasibility Study & Project Plan: not changed
Requirement: not changed
Design: added the ER diagram
User Manual : not changed
Installation and maintenance: not changed

## Slide 8: BurnDown Chart
All story points were finished

## Slide 9: Retrospectives
Start:
need to write in words what I am going to do before doing it
Stop
need to spend less time into re-factoring and more time into coding other features

## Slide 10: Retrospective
Continue
need to continue using the concept where there is a universal controller and add on on to it This serves for organization and structural purposes
More of
- breaking the story points into smaller tasks
- testing
Documentation

## Slide 11: Retrospective
Less of: time in refactoring
What puzzles us? need to implement better time stimation

## Slide 12: Current Sprint

## Slide 13: DEMO