## Slide 1: Drug designer database
Carlos Dominguez(Developer, Tester, everything…) Product Owner: Dr. Luis Arroyo

## Slide 2: Presentation
What’s my project about?

## Slide 3: Stories in spring 2
8 points
16 Points
8 Points
Estimated
Actual
8 points
16 points
0 points
Velocity =
40 ---- = 1 40
16 Points
16 points
16 Points
0 points

## Slide 4: Mingle Daily Scrum

## Slide 5: Documents
Feasibility Study & Project Plan: not need to changed
Requirement: not need to changed
Design: sequence diagram added
User Manual : features added
Installation and maintenance: not changed

## Slide 6: Show User Info sequence Diagram

## Slide 7: User Manual
Login feature explained for admins.
Add delete logged in user feature explained
Add, delete, modify users for admins explained.

## Slide 8: BurnDown Chart
All story points were finished

## Slide 9: Retrospectives
Start:
need to write in words what I am going to do before doing it
Stop
need to spend less time into re-factoring and more time into coding other features

## Slide 10: Retrospective
Continue
need to continue using the concept where there is a universal controller and add on on to it This serves for organization and structural purposes
More of
- breaking the story points into smaller tasks
- testing
Documentation

## Slide 11: Retrospective
Less of: time in refactoring
What puzzles us? need to implement better time stimation

## Slide 12: Current Sprint

## Slide 13: DEMO